Here's a recap of where the project stands.

Planning and documents

- Reviewed your first project description, then worked out how to make it novel. We settled on an ML-led direction: a synthetic India-informed claims benchmark, with a study of how detectors and their error guarantees degrade when fraud adapts.

- Produced Word documents: a revised proposal, an abstract, and an Introduction / Problem Statement / Objectives / Requirements document.

- Reviewed your team's Project_Report_1.docx. It has four modules (benchmark, detection, adaptive evaluation with conformal triage, dashboard) plus document cross-verification. I flagged scope as the main risk.

- Made a planning spreadsheet (Dataset_Planning_Estimates.xlsx) with size estimates, the claims columns, features and the fraud-type split.

Research checks

Both searches were shallow web searches, so please confirm them on Google Scholar.

- Adaptive fraud, conformal prediction and fraud simulators already exist separately. The open gap is an India-informed synthetic benchmark plus a controlled study of detectors and their guarantees under adaptive fraud.

- Document cross-verification is not new as an idea (academic and industry work exist). Your angle is a benchmark pairing claims with reports and labelled forgeries, feeding into triage.

Feasibility and plan

- Timeline: you corrected 4 weeks to about 7 weeks, with no deadline announced.

- Plan: a week-by-week split for two people, with Must / Could / Drop lists. Week 5 is the "core done" gate and week 7 is for writing.

What we've built

- The fraud_project folder: a clean claims generator, a validator, a config file with 16 illustrative packages, a README and sample data.

- A bug I caught and fixed: my first version passed all checks but had an absurd package mix. I fixed it, and the output is reproducible from the seed.

- Step 1 done: you ran it on your laptop and got 98,794 claims with all checks passed.

- Step 2 done: you pushed it to GitHub at leonliju/Health-Insurance-Fraud-Benchmark.

Still to do

- Step 3: your teammate clones the repo and checks they get the same 98,794 claims.

- Step 4: build the fraud-injection engine (upcoding, duplicates, phantom billing, obvious and subtle tiers).

- Meet your guide: get approval for the document, confirm the deadline, ask whether a custom generator is acceptable instead of Synthea, and whether the dashboard demo is required.

- Try Synthea within a 4-day limit.

- Replace placeholder rates with published PM-JAY package rates before reporting results.

- Update the report: label the dashboard and document module as prototypes, and add a related-work section.

- Fix the spreadsheet: its "4 to 5 claims per patient" figure is outdated (it's now about 2).

You're in Week 1 of the 7-week plan. The next move is your teammate's check, and then the fraud-injection engine.

Here is the full roadmap, with where you are now. Weeks match the 7-week plan, and every number below is a suggestion you'll need to justify in your report.

Overview

| Phase | Weeks | Steps | Main output |
| --- | --- | --- | --- |
| A. Setup | 1 | 1-6 | Shared data, guide approval |
| B. Fraud injection | 1-2 | 7-9 | Labelled fraud dataset |
| C. Static detection | 2-3 | 10-12 | Baseline results |
| D. Adaptive fraud + conformal | 4-5 | 13-16 | Core results |
| E. Document cross-verification | 3-5 | 17-19 | Consistency score |
| F. Dashboard | 6 | 20 | Working demo |
| G. Validation and write-up | 5-7 | 21-24 | Submission |

Phase A: Setup (you are here)

- Run the generator. Done (98,794 claims).

- Push to GitHub. Done.

- Teammate verifies. They clone the repo and confirm the same 98,794 claims. Next action.

- Meet your guide. Get the document approved, confirm the deadline and the dashboard demo requirement, and ask whether a custom generator is acceptable instead of Synthea.

- Try Synthea (4-day limit). If it works, map its output to the same 17 columns; if not, stay with the current generator.

- Freeze the data contract. The 17 columns don't change without telling each other.

Phase B: Fraud injection

- Design the rules for three core fraud types, each with obvious and subtle tiers and fraud rates of 2%, 5% and 8%:

  - Upcoding: inflate the amount, or swap in a pricier package. Subtle might be a small excess (for example 15-30% above the rate); obvious a large one (about 1.6-2.5x).

  - Duplicate claims: copy an existing claim. Obvious: same dates at another hospital. Subtle: shifted by days, slightly changed amount. It must look different from genuine dialysis and chemotherapy repeats.

  - Phantom billing: a claim for a package that doesn't fit the patient. Obvious: implausible for age or sex. Subtle: plausible patient, but at a hospital with unusual volume.

  - Design choice to decide: whether fraud clusters at a few "fraud-prone" hospitals and doctors. It's realistic but makes detection easier, so document the choice.

- Code src/inject_fraud.py and validate: counts per type, tier and rate; labels correct; only the fraud-related fields changed.

- Split the data into train, calibration and test sets (for example 60/20/20), splitting by patient so duplicates don't leak across sets. Keep the calibration set separate for conformal prediction.

Phase C: Static detection

- Build features: claimed amount divided by rate, claims per hospital per week, doctor-patient pair frequency, gap between same-patient same-package claims, length-of-stay versus the package average, how well age and sex fit the package, and hospital- and doctor-level aggregates. Compute statistics on training data only.

- Train models: Isolation Forest (unsupervised), Random Forest and XGBoost; the autoencoder is optional.

- Evaluate: precision, recall, F1, PR-AUC and precision at a fixed review budget, per fraud type, tier and rate. This answers your first research question.

Phase D: Adaptive fraud and conformal triage

- Define the fraudster's rules: what it may change (amount, dates, hospital), how many changes it gets, that it only sees detector scores, and a minimum fraud gain. This threat model is your key design choice, so document it.

- Run the loop: train the detector, let the fraudster adapt, measure recall at the review budget, retrain, and repeat for 3-5 rounds.

- Conformal triage: use the calibration set to flag claims with a target error rate under a review capacity (for example 3% of claims). Then re-check after adaptation, because adaptive fraud breaks the method's assumptions.

- Interpret honestly: tables and plots of static versus adaptive results and of the guarantee before and after.

Phase E: Document cross-verification

- Generate template reports from each claim (diagnosis, dates, procedure, amount, patient details), with harmless noise such as wording variation.

- Inject forgeries (altered diagnosis, dates, procedure, amount or patient details) with obvious and subtle tiers.

- Build a consistency score that compares report and claim and gives reasons. Test whether adding it improves detection.

Phase F: Dashboard

- Build a Streamlit view showing the flagged queue, scores, reasons (SHAP), document mismatches, conformal confidence, adjustable settings, and a limitations notice. Keep it minimal.

Phase G: Validation and write-up

- Optional: compare feature importances with the Kaggle Medicare data.

- Replace placeholders: use published PM-JAY package rates and recalibrate against IRDAI and ICMR-INDIAB figures, with distribution checks.

- Write the report: update Project Report 1 (label prototypes), add related work, methods, results and limitations, plus the README and slides. Draft sections from week 3.

- Freeze code at the start of week 7, check that results reproduce from the seed, get your guide's approval, then upload.

Checkpoints

- End of week 1: shared data, guide meeting done.

- End of week 2: labelled fraud dataset exists.

- End of week 3: static results exist.

- End of week 5: core results done. If not, cut dashboard polish and the document-score integration.

- End of week 6: working demo.

- Week 7: writing, fixes and submission only.

Throughout

Meet your guide weekly, use fixed seeds, commit small and pull often, and write down every assumption as you make it.

Please tell me when your teammate has verified Step 3. Then we can start Step 7. I can also put this roadmap into a Word or Excel tracker you can share.

09/10/2026

Sorry, my last few messages got too technical. Here's the whole thing in simple words.

What the project is

You're building a practice dataset of fake health insurance claims that looks like India's, adding fake fraud to it on purpose, and then testing whether computer programs can catch the fraud, even when fraudsters change their tricks.

What we've done

- Planning: we decided what's new about your project, wrote the documents (proposal, abstract, introduction and objectives) and made a spreadsheet and a 7-week plan.

- Checking other research: we searched to see what others have done, and found that pieces exist but not your exact combination.

- Building the data maker: I wrote a program that creates about 98,000 fake claims. You ran it on your laptop and it worked.

- GitHub: you put the project online so your teammate can use it.

What the Synthea work was about

Synthea is a free tool that makes fake patient records. You wanted to use it so the project has more to learn from. So we tested it:

- You ran it, and it took about 2 minutes.

- What we found: it makes mostly ordinary clinic visits, and only 4 of your 16 treatments show up in it. Some of those, like dialysis, show up a lot, but from only a few patients.

- So Synthea can't be the main data source. But it can help in a smaller way.

What my last message said

Synthea shows how repeat treatments really work. Dialysis happens about every 3 days, and chemotherapy about every 22 days. Your data maker uses rougher guesses for these. So we can use Synthea as a reference to make those repeats more realistic. That is quick (about a day), and you still get to say you used Synthea.

Where you are now

You're in week 1 of 7. The data exists. The next big job is adding the fake fraud.

Two things to decide

- Should I update the data maker using Synthea's repeat-treatment patterns? It's quick, and I'd recommend yes.

- Your teammate can start adding fraud right now. They don't need to wait for Synthea.

Please tell me whether to go ahead with step 1. If any part still isn't clear, tell me which one and I'll explain it more simply.

No, the script doesn't use a GAN, and it doesn't use any machine learning at all.

What it does

It's a rule-based random generator, like a dice-rolling machine that follows rules you can read in the config file:

- It creates hospitals, doctors and patients (age, sex, district).

- For each patient, it rolls dice to decide how many hospital visits they have.

- For each visit, it picks a treatment using rules: how common the treatment is, whether the patient's age fits it, and whether it applies to their sex (deliveries are for women, prostate surgery for men).

- It picks a hospital, usually near the patient, that offers that treatment, and a doctor with the right specialty.

- It sets the claim amount close to the standard rate, with a bit of random variation.

- Dialysis and chemotherapy get repeat visits.

Because the dice use a fixed number (the seed, 42), you and your teammate get exactly the same data every time.

What a GAN is, and why it isn't here

A GAN is a machine learning model with two parts. One part makes fake data and the other tries to spot the fakes, and they improve by competing. Its key requirement is that it needs real data to learn from, so that the fake data copies the real data's patterns.

You don't have real Indian claims data, so a GAN would have nothing to copy. It would only learn from our own placeholder numbers, which adds complexity and no realism. The rule-based approach also lets us control things exactly: the fraud rate, the treatment mix and the amounts. A GAN wouldn't let us.

Where GAN appears in your project documents

- CTGAN (a table-making GAN): your documents list it as an optional extra for recalibrating the data. We haven't built it, and I wouldn't unless you get real data to train it on.

- Adaptive fraudster: one paper we found used a GAN to make fraud claims that fool detectors. Our fraudster will be a simple rule-based search, not a GAN. We could mention the GAN approach as future work.

So you can say honestly: "The dataset is generated with a rule-based statistical simulator with documented parameters, not a learned generative model."

Do you want me to suggest a short sentence for your report that explains this choice, or do you have another doubt?

My answer: depend on the script for the actual data, and use Synthea and published Indian numbers only as references to make the script more realistic. I'd call that a light hybrid. It isn't a full merge of Synthea's data into yours.

The three options in plain words

| Option | What it means | Good side | Bad side |
| --- | --- | --- | --- |
| 1. Script only | All data comes from our script | Fastest, fully under your control, same result every time | Someone may say "you made the numbers up" |
| 2. Light hybrid (my pick) | Script makes all the data, but its settings are checked against Synthea and real Indian figures | Answers the "made up" criticism, and you still use Synthea | A little extra work (about a day) |
| 3. Full merge | Some of the claims come from real Synthea records | You can say part of the data came from Synthea | About a week, only 3 to 4 of 16 treatments, very few patients for some, and a lot of translation work |

Why option 2

- The script has to make most of the data anyway. Synthea only covers 4 of your 16 treatments, so you'd depend on the script even in a full merge.

- Your real contribution is the fraud part, meaning adding fraud, catching it, and testing it when fraudsters change tricks. Spending a week on merging data takes time away from that.

- You still get what you wanted from Synthea. You ran it, studied its tables and used its patterns to improve your data. That's real learning, and you can describe it honestly in your report.

What you'd say in your report

"The claims are generated by a rule-based simulator whose settings are calibrated to published Indian statistics, and whose repeat-treatment patterns were checked against Synthea."

That's accurate, and it's a defensible method.

If your team still wants the full merge

It's possible, but it should only come after the fraud part is working, and only for dialysis and maybe caesarean. Treat it as an extra, not the foundation.

Should I go ahead and make the script's dialysis and chemotherapy repeats more realistic using what we saw in Synthea? It's the quick, concrete step for option 2.